# Project Planning & Management Document

### 1. Project Overview
The Wanderer: A Dancing Doll Console Game

Description 
An interactive console game where users match arrow prompts on an OLED screen using push buttons. Initially designed to sync with a servo-driven doll, the project evolved into two modules: a playable rhythm game and a separately moving doll due to technical constraints.

## The core concept behind Wanderer was to bridge the gap between digital game interaction and physical, tangible performance. The team was inspired by classic rhythm arcade games (like Dance Dance Revolution) and marionette/puppet theatre, wanting to combine button-driven gaming with the charm of a physically animated character on stage.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Aryan | Fabrication, Mechanics, Circuit | Built stage structure , soldered circuits, contributed to ideation, handled PPT, connections, video, documentation and the mechanics of the doll |
| Arshia | Code | Configuring ESPNOW, Base codes, Circuit making |
| Manasa | Code, Fabrication | 3-d model of the console, Configuring ESPnow, Connections, Soldering, Code |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 1 | Ideation, concept finalization, initial testing. | Final concept, basic component testing (OLED, buttons, servos) | Completed |
| Week 2 | ESPNow integration, servo control, early game logic | Partial ESPNow setup, servo testing, initial code attempts | Partial |
| Week 3 | Game development, debugging, final build & testing. | Working OLED game, separate moving doll, final prototype | Completed |

### 4. Weekly Progress Log

#### Week 1

- Planned Tasks: Ideation, system planning, component testing

- Completed Tasks: Finalized concept, Ordered materials

- Challenges Faced: Material selection for doll

- Solutions: Switched to thick GSM printed paper

- Next Steps: Begin integration and coding , Printing the console and stage

#### Week 2

- Planned Tasks: ESPNow setup, connect OLED with servos

- Completed Tasks: Attempted ESPNow configuration, servo setup, stage box completion

- Challenges Faced: ESPNow errors, system overload, servo issues, Components frying

- Solutions: Debugged wiring and frequency issues (servo fixed, ESPNow unresolved)

- Next Steps: Develop game independently

#### Week 3 (Major Work Week)

- Planned Tasks: Final integration, testing, and output, finalizing base connections in stage

- Completed Tasks:

  - OLED arrow game with scoring

  - Fixed timing issue using reference line

  - Built separate servo-based doll movement

  - Final assembly, documentation, and presentation

- Challenges Faced: Could not integrate OLED with doll

- Solutions: Pivoted to dual-module system

- Next Steps: Final submission